## Slide 1
Fundamentals of Software Engineering
LECTURE 5: INCREMENTAL AND ITERATIVE MODEL
Farheen Tabassum MS Software Engineering EME,NUST

## Slide 2
Discussion
2
What does iterative and incremental development mean to you?
Discuss

## Slide 3
Definitions
▶ Iterate
▶ to utter or do repeatedly
▶ Increment n
▶ 1. amount of increase
▶ 2. a becoming greater or larger; increase
How does all this apply to a software
development project??
How does a project team work iteratively while incrementally developing a product?
3

## Slide 4
First a simpler look
INCREMENTAL DEVELOPMENT AND ITERATIVE DEVELOPMENT
4

## Slide 5: What Is Incremental Development?
▶ In incremental development,
▶ You have all the requirements
▶ you design the complete product first. You only leave out details that you can safely decide later.
▶ Then you slice it up into chunks and build each separately.
▶ When you finish a chunk, aka module, you integrate it with previously completed parts, so they work as a whole.
5

## Slide 6: What is Iterative Development
▶ Iterative development is a lot like inventing: discovering what and how you need as you go.
▶ You start with a fair idea of what you want the product to accomplish, and you use a process of successive approximation to design and build it.
▶ You begin by designing, building, and testing the tiniest version of what you have in mind. When you’re happy, you show it and collect feedback from everybody with a stake in the product.
▶ If what you created was well received, you keep it and expand on it in the next iteration. If what you created got the thumbs down, you discard it and go back to the drawing board.
6

## Slide 7
7

## Slide 8
8

## Slide 9: INCREMENTAL MODEL
9

## Slide 10
INCREMENTAL DEVELOPMENT MODEL
11

## Slide 11
12

## Slide 12
Example
13

## Slide 13
Incremental development and delivery
▶ Incremental development
▶ Develop the system in increments and evaluate each increment before proceeding to the development of the next increment;
▶ Normal approach used in agile methods;
▶ Evaluation done by user/customer proxy.
▶ Incremental delivery
▶ Deploy an increment for use by end users
▶ More realistic evaluation about practical
use of software;
▶ Difficult to implement for replacement systems as increments have less functionality than the system being replaced.
14

## Slide 14
Incremental delivery
15

## Slide 15: ▶ Rather than deliver the system as a single delivery , the development and delivery is broken down into increments with each increment delivering part of the required functionality.
Incremental delivery
▶ User requirements are prioritised and the highest priority requirements are included in early increments.
▶ Once the development of an increment is started, the requirements are frozen though requirements for later increments can continue to evolve.
16

## Slide 16: understood
When to use Incremental Model
▶ Requirements of the system are clearly
▶ When demand for an early release of a product arises
▶ When software engineering team are not very well skilled or trained
▶ When high risk features and goals are involved
▶ Such methodology is more in use for web application and product based companies
17

## Slide 17: ▶ Customer value can be delivered with each increment so system functionality is available earlier
Incremental delivery advantages
▶ Early increments act as a prototype to help elicit requirements for later increments.
▶ Lower risk of overall project failure
▶ The highest priority system services tend
to receive the most testing
18

## Slide 18: Advantages and Disadvantages of Incremental Model
Advantages
The software will be generated quickly during the software life cycle
It is flexible and less expensive to change requirements and scope
Throughout the development stages changes can be done
This model is less costly compared to others
A customer can respond to each building
Errors are easy to be identified
20
Disadvantages
It requires a good planning designing
Problems might cause due to system architecture as such not all requirements collected up front for the entire software lifecycle
Each iteration phase is rigid and does not overlap each other
Rectifying a problem in one unit requires correction in all the units and consumes a lot of time

## Slide 19
When to use Incremental Model
This model can be used when the requirements of the complete system are clearly defined and understood.
Major requirements must be defined; however, some details can evolve with time.
A new technology is being used
21

## Slide 20: Iterative Model
22

## Slide 21: Iteration: A
Definition: Iteration
self-contained mini-project, with a well-defined result, that results in a stable, integrated and tested release
▶ An iteration consists of
▶ a distinct set of activities
▶ conducted according to a dedicated (iteration) plan
▶ With a set of objective,
measurable evaluation criteria
▶ That provides business value
▶ The release may be either an internal release or an external release
23

## Slide 22: Iterative Model
24

## Slide 23
Iteration: A Self- Contained
Mini-Project …
▶ Each iteration has:
▶ Clear objectives and activities
▶ Agreed upon by all; unified efforts of all
▶ Measurable evaluation criteria
▶ Must be ‘measurable;’ and evaluated
objectively
▶ A dedicated team
▶ All dedicated to achieving the objectives of the iteration. Focused!
▶ A schedule
▶ Managment must agree to the schedule and note
how it impacts overall development plan.
▶ Iteration schedule may be simple: start / end dates, or complicated – detailed task descriptions
▶ Produce a unique version of the product
▶ Is objectively assessed against iteration’s objectives.
▶ Continuously assessed during iteration; summarized at end.
▶ Used to control the project. Who assesses?
▶ Must have a Well Defined Result!! More 
25

## Slide 24
Iteration has a Distinct Set of Activities
(not the Overall Project Plan)
▶ Thus, it must have specific plan that embodies the unique set of activities to produce the well- defined result.
▶ Plan may vary in detail:
▶ High risk  more detailed planning (when
might this occur?)
▶ Team size  may need to carefully coordinate
▶ Experience Level  no substitute for this;
New people? Bring them along
▶ Can leave details to development team
▶ Dependencies on team member contribution may necessitate more detailed planning.
▶ Iteration Plan must nevertheless:
▶ Establish the objectives, and
▶ Evaluate resources, and
▶ Develop the schedule
26

## Slide 25: ▶ Environmental
Risk – All Kinds of Risks
▶ War zone; satellite; earthquake region; weather regions
▶ Technical
▶ Team expertise; available development environment; team size;
▶ Personnel
▶ Death; pregnancy; illness; vacations;
accidents
▶ Financial
▶ Cost of project; due dates feasible?
▶ Competition
▶ Other competitors offering same services? How does our differ?
▶ Process models / management
expertise……
27

## Slide 26
Iterative Model Advantages
In iterative model we can only create a high- level design of the application before we actually begin to build the product and define the design solution for the entire product. Later on we can design and built a skeleton version of that, and then evolved the design based on what had been built.
In iterative model we are building and improving the product step by step. Hence we can track the defects at early stages. This avoids the downward flow of the defects.
In iterative model we can get the reliable user feedback. When presenting sketches and blueprints of the product to users for their feedback, we are effectively asking them to imagine how the product will work.
In iterative model less time is spent on documenting and more time is given for designing.
29

## Slide 27: Each phase of an iteration is rigid with no overlaps
Iterative Model Disadvantages
30
Costly system architecture or design issues may arise because not all requirements are gathered up front for the entire lifecycle

## Slide 28: When to use iterative model
There is a need to get a product to the market early.
Resources with needed skill set are not available
There are some high risk features and goals.
31

## Slide 29
Difference between Incremental and Iterative
▶ One important difference is
whether you specify the
requirements
upfront
(incremental) or discover them
as you build your product
(iterative).
▶ Another important difference is the focus on separating parts of the product. Modular design is
a core characteristic of
incremental development, but not of iterative development.
32

## Slide 32
33